INFT 5028 — Daily Scrum Notes Capstone Project for Business Intelligence and Analytics

Meeting

| Team | Team C - Charlie | Date | 28 April 2026 |
| --- | --- | --- | --- |
| Scribe |  | Facilitator | Pat |

| Attendees | All team members |
| --- | --- |

Standup — three questions per member

Each member answers: (1) What did I complete since the last scrum? (2) What am I working on today? (3) What is blocking me?

| Member | Completed since last scrum | Today's plan | Blockers |
| --- | --- | --- | --- |
| Yashaswi | Clean Data for Climate- Temperature and precipitation | Clean data further for temperature, AQI data search and Cleaning (EDA) | 1- Identify Null handling 2- Getting relevant data points AQI, Unpivot half table |

Blockers requiring instructor attention

Anything in the Blockers column above that the team cannot resolve internally — list it here so it carries over to the Thursday checkpoint.

Blocker 1: Blocker 2: Blocker 3:

Decisions & action items

| Decision / Action item | Owner | Due |
| --- | --- | --- |
| AQI data takeover after 1st May | Yashaswi | 1st May |
| Documentation and Scrum notes | Documentation lead- Tracy | 28th April 2026 |
| Meetings with Team members for feedback and Guidance | Yashaswi | 28th April 2026 |
| AQI data source identification for gases | Yashaswi | 29th April 2026 |
| Finalize All clean data tables | Data Lead- Dani | 1st May 2026 |
| Clean existing table for GHG | Michael | 28th April 2026 |
| Create workable data model with first set of clean data tables | Data Lead – Dani | 29th April 2026 |

Submit at Thursday checkpoint as evidence of daily standups.