INFT 5028 — Daily Scrum Notes Capstone Project for Business Intelligence and Analytics

Meeting

| Team | Team C – Charlie | Date | 28 April 2026 |
| --- | --- | --- | --- |
| Scribe |  | Facilitator | Pat |

| Attendees |  |
| --- | --- |

Standup — three questions per member

Each member answers: (1) What did I complete since the last scrum? (2) What am I working on today? (3) What is blocking me?

| Member | Completed since last scrum | Today's plan | Blockers |
| --- | --- | --- | --- |
| Danielle (Data Lead) | Finalized monthly precipitation dataset and integrated it into Power BI; Designed and implemented the initial star schema model with clean data; Created monthly temperature aggregation from daily weather data; Defined fact/dimension structure for Weather (daily), Temperature (monthly), Precipitation (monthly), AQI, and GHG; Drafted data dictionary and schema walkthrough structure | Continue refining the Power BI data model and validate relationships Finish schema walkthrough and align documentation with the implemented model Support AQI and GHG integration as datasets become ready Coordinate with team members to ensure consistency across data sources | Awaiting finalized AQI and GHG cleaned datasets before full model integration Minor schema adjustments may be needed once all data sources are locked |

Blockers requiring instructor attention

Anything in the Blockers column above that the team cannot resolve internally — list it here so it carries over to the Thursday checkpoint.

Blocker 1: Blocker 2: Blocker 3:

Decisions & action items

| Decision / Action item | Owner | Due |
| --- | --- | --- |
| Finalize all clean data tables | Danielle | May 1st |

Submit at Thursday checkpoint as evidence of daily standups.