INFT 5028 — Daily Scrum Notes Capstone Project for Business Intelligence and Analytics

Meeting

| Team | Team Charlie | Date | April 28, 2026 |
| --- | --- | --- | --- |
| Scribe | Chisom | Facilitator | N/A |

| Attendees | Yashaswi Tracy Danielle Michael |
| --- | --- |

Standup — three questions per member

Each member answers: (1) What did I complete since the last scrum? (2) What am I working on today? (3) What is blocking me?

| Member | Completed since last scrum | Today's plan | Blockers |
| --- | --- | --- | --- |
| Chisom | Loaded and cleaned Nova Scotia air quality data in Power BI. Built the Power BI data model by creating fact and dimension tables (Date, Station, Pollutant), marked the Date table, created a custom date hierarchy, formatted concentration values, and documented the data modeling and preparation process for the GitHub README. | Create personal documentation folder under docs, upload data dictionary, and continue building DAX measures and report visuals. | Minor GitHub folder creation confusion. |

Blockers requiring instructor attention

Anything in the Blockers column above that the team cannot resolve internally — list it here so it carries over to the Thursday checkpoint.

Blocker 1: Blocker 2: Blocker 3:

Decisions & action items

| Decision / Action item | Owner | Due |
| --- | --- | --- |
| Use star-schema style model with separate fact and dimension tables in Power BI | Chisom | Completed |
| Create personal documentation folder under docs/Chisom in GitHub | Chisom | Completed |
| Continue with DAX measures and report visuals | Chisom | Next Scrum |

Submit at Thursday checkpoint as evidence of daily standups.